Full Code Audit

Real Estate Website — File-by-File Review

Laravel 12 (modular) + Angular 18 SSR  •  Security · Architecture · Frontend · DevOps/QA

Prepared for: Mohanad (Safasoft)  |  Date: 18 June 2026

Audited by 4 parallel specialist reviews against the working tree

# Contents

# 1. Executive Verdict

Engineering quality is high — clean modular architecture (DTOs, UseCases, Services, Resources), enforced RBAC, image optimization, activity logging, OpenAPI, real SSR, and feature tests on the lead path. But a deep, line-by-line audit found that the project is NOT production-ready. There are 6 critical (P0) issues, 15 high (P1), and 16 medium/low. The P0s are real and exploitable: two stored-XSS holes, effectively-disabled spam protection, public mass-assignment of lead fields, a committed debug .env, and a frontend that ships pointing at a dev host.

Correction to my previous review: I earlier flagged the public lead form as blocked by an admin permission (permission:create-leads on store). On this fresh, deeper audit that is NOT the case — store is excluded from the permission middleware and sits on a public route, and the lead-submission test passes. I retract that finding; the public lead endpoint works. My apologies for the earlier inaccuracy.

Practical rating: the code would score ~9/10 for craftsmanship, but ~5.5/10 for production-readiness until the P0s and the security/config P1s are closed. None are large — most are a few lines each — but several are genuine vulnerabilities, not polish.

# 2. Critical Findings (P0)

Exploitable or launch-blocking. Each has the exact location and a fix.

P0-1  Stored XSS — admin GTM string injected as raw script

| Area | Frontend |
| --- | --- |
| Problem | The google_tag setting is injected into <head> via Range.createContextualFragment() — this bypasses ALL Angular sanitization. Any value stored there (by an admin, or via a DB compromise) runs arbitrary JavaScript on every public page. |
| Location | frontend/src/app/services/seo.service.ts:23-30 |

Fix:

// Don't inject raw HTML. Build a controlled script element with a validated

// GTM container id only, or use the official GTM snippet with an allow-listed ID.

P0-2  Stored XSS — bypassSecurityTrustHtml on API content

| Area | Frontend |
| --- | --- |
| Problem | Landing-page column content from the API is passed through bypassSecurityTrustHtml and rendered, enabling stored XSS on public landing pages (exactly the pages used for ad campaigns). |
| Location | frontend/src/app/public/landing-page/landing-page.component.ts:143-145 |

Fix:

// Bind [innerHTML]="col.content" directly (Angular sanitizes), or sanitize

// server-side with an allow-list. Never bypassSecurityTrust on API data.

P0-3  reCAPTCHA is effectively disabled

| Area | Backend + Frontend |
| --- | --- |
| Problem | RecaptchaService returns true when the token is missing or the secret is empty/dummy, and the shipped keys are Google's public TEST keys (always pass). The frontend also falls back to a 'dev_bypass_token'. Worse, the landing-page form (submitForm) never calls reCAPTCHA at all — only a throttle. Net: no real bot protection on either public form. |
| Location | backend RecaptchaService.php:22-29 · LandingPageController.php:79 · frontend contact.component.ts (dev_bypass_token) · .env.example test keys |

Fix:

// Fail closed: require a real token, verify success && score>=0.5, no bypass.

// Run the SAME reCAPTCHA verification in LandingPageController@submitForm.

// Put real keys in env; blank them in .env.example.

P0-4  Public mass-assignment on leads

| Area | Backend |
| --- | --- |
| Problem | The public /v1/public/leads path builds the model from $request->except('recaptcha_token'), and status / assigned_to / landing_page_id are in Lead $fillable. An anonymous visitor can set their own lead's status or assign it to a user — a data-integrity / privilege issue. |
| Location | backend app/Modules/Lead/DTOs/LeadDTO.php:16-18 + Lead/Models/Lead.php fillable |

Fix:

// Build the lead from an explicit whitelist (validated() minus token),

// never from except(); keep status/assigned_to/landing_page_id off the public path.

P0-5  Committed .env with APP_DEBUG=true and real-looking secrets

| Area | Config / Security |
| --- | --- |
| Problem | A .env exists in the tree with APP_DEBUG=true, APP_ENV=local, DB root/password, and the reCAPTCHA key pair. .env.example also defaults APP_DEBUG=true / APP_ENV=local. If deployed as-is, stack traces and credentials leak. |
| Location | backend/.env (committed) + backend/.env.example:2,4 |

Fix:

// Ensure .env never ships; rotate any exposed keys.

// .env.example defaults: APP_ENV=production, APP_DEBUG=false.

P0-6  No production frontend environment

| Area | DevOps |
| --- | --- |
| Problem | Only environment.ts exists (production:false, apiUrl 'http://backend.test/api/v1' — a local dev host, plain HTTP). There is no environment.prod.ts and angular.json has no fileReplacements, so every production build points at the dev host over HTTP. |
| Location | frontend/src/environments/environment.ts:2-4 + angular.json |

Fix:

// Add environment.prod.ts with the real HTTPS API URL +

// fileReplacements in the angular.json 'production' configuration.

# 3. High-Priority Findings (P1)

| Issue | Area | Problem | Location | Fix |
| --- | --- | --- | --- | --- |
| Info disclosure — raw exception messages | Backend | Controllers catch(Exception $e) and return $e->getMessage() with HTTP 500, leaking SQL/internal details and flattening 404/422 into 500. | Project/Blog/Page/Lead controllers | Log $e; return a generic message; let 404/422 propagate. |
| Dangerous debug scripts committed | Backend/Repo | check_perms.php, test_login.php (hardcoded admin@admin.com/password), fix_controllers.php, fix_routes.php, refactor.php, test_api.php, create_db.php bootstrap the app / rewrite source. | repo + backend root | Delete all; they are one-off dev tooling. |
| JWT stored in localStorage | Frontend | auth_token + user kept in localStorage; combined with the two XSS holes, tokens are trivially exfiltratable. | auth.service.ts:19,38,49 | Prefer httpOnly secure cookie; at minimum close the XSS first. |
| CORS allows all origins | Backend | config/cors.php allowed_origins => ['*'] on all api/*. | config/cors.php:22 | Restrict to the known frontend origin(s). |
| N+1 on Project serialization | Backend | Project $appends=['images'] + getImagesAttribute() runs a query on every serialization (also redundant with the resource's whenLoaded). | Project/Models/Project.php:33,42-45 | Remove $appends/accessor; rely on eager-loaded projectImages. |
| Missing DB indexes | Backend | No index on status/featured/FK/created_at across projects, leads, blog_posts — every list filters/orders on these (full scans at scale). | database/migrations/* | Add composite indexes on the filtered/ordered columns. |
| No token expiry / no password reset | Backend | No config/sanctum.php (tokens never expire, abilities ['*']); no forgot/reset-password flow. | AuthController/AuthService | Set token expiration + scoped abilities; add a reset flow. |
| CI redundant / broken / no frontend build | DevOps | Three overlapping workflows (ci.yml, laravel-tests.yml, tests.yml); the MySQL one lacks DB creds (likely fails); none build Angular. | ..github/workflows/* | Keep one; fix DB creds; add npm ci && ng build. |
| composer minimum-stability: dev | DevOps | Allows unstable package versions into production installs. | backend/composer.json:78 | Set minimum-stability to stable. |
| SSR-unsafe layout code | Frontend | getBrowserLang() in a constructor and direct document.documentElement writes run on the server with no isPlatformBrowser guard — unreliable under SSR and can desync hydration. | public-layout.component.ts:36,76-117 | Guard browser-only logic with isPlatformBrowser(PLATFORM_ID). |
| SEO meta not present in SSR HTML | Frontend | SeoService mutates DOCUMENT inside subscriptions (post-hydration), and home/project-details set no title/description/OG — so crawlers don't see per-page meta. | app.component.ts:21-33; home/project-details | Set title/meta/OG per route during SSR (resolver/ngOnInit with real API values). |
| Duplicate auth interceptors | Frontend | Two interceptors; the registered one only handles 401, the richer one is dead and reads the wrong localStorage key. | app.config.ts:9,25 + core/interceptors | Delete the unused one; consolidate error handling. |
| vendor/ and frontend/dist committed; malformed .gitignore | DevOps | Composer vendor/ and the Angular dist/ build output are tracked; root .gitignore is UTF-16/BOM and only ignores node_modules+vendor. | backend/vendor, frontend/dist, .gitignore | git rm --cached vendor & dist; rewrite .gitignore as UTF-8 (add dist/, .idea/, .env). |
| Backups not configured | DevOps | spatie/laravel-backup is required but config/backup.php is not published — no destination/schedule; backups are non-functional. | backend/config (missing backup.php) | Publish + configure config/backup.php; verify backup:run. |
| privacy_consent not validated or stored | Backend/Legal | OpenAPI + tests treat privacy_consent as required, but StoreLeadRequest has no rule for it and Lead has no consent column — consent is claimed but not enforced/recorded. | StoreLeadRequest.php + Lead model | Add privacy_consent => accepted and persist a consent timestamp. |

# 4. Medium & Low Findings (P2 / P3)

| Issue | Area | Problem | Fix |
| --- | --- | --- | --- |
| No $casts on models | Backend | Project/BlogPost/Setting lack casts for bool/decimal/date; resources hand-cast inconsistently. | Add $casts (status/featured bool, price decimal:2, dates). |
| Project hard-deleted | Backend | Project has no SoftDeletes; destroy() cascade-deletes images/units with no recovery — asymmetric with soft-deleted Lead. | Add SoftDeletes to Project or document intent. |
| Broken import in Lead model | Backend | use App\Models\User; (class lives at App\Modules\User\Models\User) — latent landmine. | Fix or remove the import. |
| Inconsistent response envelopes | Backend | ProjectType/Dashboard emit ad-hoc JSON shapes instead of the shared successResponse envelope. | Route all responses through the shared trait. |
| Blog module off-convention | Backend | Blog depends on a monolithic App\Services\BlogService and lacks module-local Services/Requests, unlike other modules. | Refactor into module-local services. |
| Synchronous lead email | Backend | NewLeadNotification is sent inline in the public request, slowing it; no queue worker scheduled. | Make the mailable ShouldQueue. |
| views_count write amplification | Backend | increment('views_count') on every public show, unthrottled, outside a transaction. | Defer to a queued job or throttle per session. |
| email required (should be nullable) | Backend | StoreLeadRequest requires email, but schema/dynamic forms allow phone-only leads — valid leads rejected. | Make email nullable¦email. |
| /admin/media & /admin/dashboard only auth-gated | Backend | No permission check — any authenticated low-privilege user can upload media / read business counts. | Add permission:upload-media / view-dashboard. |
| Hardcoded canonical base + fictitious /ar hreflang | Frontend | app.component hardcodes the origin and emits hreflang to /ar<path> routes that don't exist. | Derive origin from request; emit hreflang only for real URLs. |
| Manual Authorization headers in admin components | Frontend | Several admin components hand-build Bearer headers from localStorage -> 'Bearer null' when logged out; duplicates the interceptor. | Rely on the registered interceptor; remove manual headers. |
| alert() for errors; no toast/UX | Frontend | User-facing errors use alert(); no shared error/toast service; bare http calls without retry/timeout. | Add a toast service; retry/timeout on idempotent GETs. |
| ~25 console.error left + dead code | Frontend | Noisy production logs; leftover scaffolding. | Route through a logger; strip in prod. |
| Form accessibility gaps | Frontend | Most fields lack for/id label association and aria-invalid / role=alert on errors (consent is correctly linked/enforced). | Add label associations + ARIA on validation. |
| Frontend tests are default scaffolding | QA | All .spec.ts only assert toBeTruthy(); zero real coverage. Backend has 3 thin Feature tests. | Add meaningful component/service + more backend feature tests. |
| Empty TestController committed | Backend | app/Http/Controllers/TestController.php is an empty leftover. | Delete. |

# 5. What's Already Good (confirmed)

- Modular architecture with consistent DTO / UseCase / Service / Resource layering.

- RBAC is genuinely enforced via permission middleware in controller constructors (verified), with client-side route guards too.

- Leads: soft-deleted, confirm-before-delete, audited (activity log), 30-day retention command.

- Image optimization (WebP + thumbnails), pagination on lists, Form Requests across modules, security headers + CSP, SSR with hydration + withFetch().

- UTM capture and conversion events on the contact form; sitemap + canonical/hreflang plumbing exists.

# 6. Recommended Fix Order

- Close the two stored-XSS holes (P0-1, P0-2) — highest exploit risk.

- Fix reCAPTCHA: fail closed, add it to the landing form, real keys (P0-3).

- Stop public mass-assignment of lead fields (P0-4).

- Remove the committed .env / debug scripts; set APP_DEBUG=false defaults (P0-5, P1 debug scripts).

- Add a production frontend environment over HTTPS (P0-6).

- Then P1 security/config: exception leakage, CORS, token expiry, localStorage tokens, backups, consent storage, indexes, N+1.

- Consolidate CI + add a frontend build and real tests; stop tracking vendor/ and dist/.

- Clean up P2/P3 (casts, response consistency, accessibility, logging) as a hardening pass.

Bottom line: a well-architected codebase with a handful of real security and configuration defects. It is close, but it should not go live until the six P0 items and the security-related P1 items are fixed and verified (ideally with a test covering each).