Technical Scope Review

Custom Real Estate Website — Problems & Solutions Report

Laravel REST API  •  Angular  •  MySQL  •  Arabic / English

Prepared for: Mohanad  |  Date: 17 June 2026

Status: Pre-development review (Round 1)

# Contents

# 1. Overall Verdict

The project is feasible and the scope is solid. The technology choice (Laravel REST API + Angular + MySQL) is appropriate for a small bilingual company website with a custom admin panel. The document is clearly structured, with defined modules, phases, acceptance criteria, and an explicit out-of-scope list — better than most scopes received in practice.

However, the review found 22 issues that should be resolved — most BEFORE coding begins. Of these, 3 are Critical (P0), 9 are High (P1), and 10 are Medium (P2). The critical items are not optional extras — without them the site would run but fail its actual goal: generating real-estate leads from search and ad traffic.

Recommendation: Proceed with the project, but lock the Phase 1 architecture decisions (especially Angular SSR for SEO) and the anti-spam / conversion-tracking items before development starts. Most fixes are a few hours of work now but become costly or impossible to retrofit later.

# 2. How to Read This Report

Each finding has a stable ID (e.g., SEO-01) so you can track it. Severity is defined as:

- P0 — Critical: blocks the core business goal; fix before/at start.

- P1 — High: significant design, security, or operational risk; fix in its phase, decide now.

- P2 — Medium: quality, performance, or polish; should be done, lower urgency.

Section 3 gives full detail per finding. Section 7 is a one-page register you can use as a working checklist. Section 8 lists open questions that need a decision from you or the client.

# 3. Findings in Detail

## 3.1  Critical (P0)

SEO-01  Architecture / SEO

| Severity | P0 — Critical |
| --- | --- |
| Problem | Public site is a client-rendered Angular SPA, but the project's whole purpose is ranking on Google to capture real-estate leads. Default Angular returns an empty HTML shell to crawlers; the "SEO basics: title/meta from API" requirement cannot work on a plain SPA. |
| Business impact | Projects, blog and landing pages will be poorly indexed or invisible on Google → little to no organic lead flow. This defeats the core business goal. |
| Recommended fix | Adopt Angular Universal (SSR) or static prerendering for all public pages (home, projects, project details, blog, landing pages). Render meta/title/canonical server-side. Decide this BEFORE frontend architecture is built. |
| Effort | Medium (architecture decision, ~3-5 dev-days) |
| Phase | Phase 1 |

MKT-01  Marketing / Tracking

| Severity | P0 — Critical |
| --- | --- |
| Problem | Landing pages are explicitly for ad campaigns, but there is no conversion tracking. "Advanced analytics" is out of scope, yet basic pixels/tag manager are essential, not advanced. |
| Business impact | You cannot tell which ad or campaign produced which lead → ad budget spent blind, no ROI measurement, no retargeting. |
| Recommended fix | Add Google Tag Manager container + Meta Pixel + Google Ads conversion tag, fired on successful lead submission. Store UTM parameters (utm_source/medium/campaign) on the lead record. |
| Effort | Low (~1-2 dev-days + DB fields) |
| Phase | Phase 3 |

SEC-01  Security / Anti-spam

| Severity | P0 — Critical |
| --- | --- |
| Problem | Public lead endpoints have rate limiting only. No bot/spam protection (honeypot or CAPTCHA) is specified. |
| Business impact | Lead forms are spam magnets. Sales team's inbox floods with fake leads within days; real leads get buried; ad landing pages get scraped/abused. |
| Recommended fix | Add a hidden honeypot field + Google reCAPTCHA v3 (score-based, invisible) on all public forms. Validate server-side before saving the lead. |
| Effort | Low (~1 dev-day) |
| Phase | Phase 3 |

## 3.2  High Priority (P1)

DB-01  Database design

| Severity | P1 — High |
| --- | --- |
| Problem | The projects table stores images in an "images" column. Storing multiple images in one column is an anti-pattern; a media table exists but is not linked to entities. |
| Business impact | Cannot manage galleries, ordering, captions, or alt text properly; hard to query; brittle data. Real-estate projects always have many images. |
| Recommended fix | Create a project_images (or polymorphic mediable) table: id, project_id, media_id, sort_order, alt_ar, alt_en, is_cover. Link media to entities via a pivot rather than a raw column. |
| Effort | Low (~1 dev-day) |
| Phase | Phase 2 |

DB-02  Domain model

| Severity | P1 — High |
| --- | --- |
| Problem | The projects table only has title/description/location/images. It lacks structured real-estate attributes (price/price-from, area, unit types, bedrooms, status: ready/off-plan, delivery date, developer, amenities). |
| Business impact | Visitors cannot filter/compare; you cannot show key facts as structured data or rich snippets. Limits both UX and SEO. |
| Recommended fix | Add structured fields (or a project_attributes table). Decide now whether "project" = a development or an individual unit/listing — the data model differs significantly. |
| Effort | Medium (~2-3 dev-days, needs product decision) |
| Phase | Phase 2 |

API-01  Backend / API

| Severity | P1 — High |
| --- | --- |
| Problem | Public listing endpoints (projects, blog) have no pagination, filtering, search, or sorting defined. |
| Business impact | As content grows, listing endpoints return everything → slow pages, heavy payloads, poor UX, and no way to power a search/filter UI. |
| Recommended fix | Add pagination (page/per_page) + filtering (location, status, type, price range) + sort + optional keyword search to public list endpoints. Return standard meta (total, current_page, last_page). |
| Effort | Low-Medium (~2 dev-days) |
| Phase | Phase 2 |

BE-01  Backend / Auth

| Severity | P1 — High |
| --- | --- |
| Problem | Authentication is required but the mechanism is unnamed (session vs token/JWT vs Sanctum). |
| Business impact | Ambiguity causes rework and inconsistent frontend integration; wrong choice complicates the Angular SPA + API split. |
| Recommended fix | Standardize on Laravel Sanctum (token-based) for the SPA admin. Define token lifetime, refresh/logout behavior, and protected-route middleware explicitly. |
| Effort | Low (decision + ~1 dev-day) |
| Phase | Phase 1 |

BE-02  Backend / Auth

| Severity | P1 — High |
| --- | --- |
| Problem | No password reset / forgot-password flow for the admin is specified. |
| Business impact | If the single admin loses the password, there is no recovery path without DB surgery; also a basic security expectation. |
| Recommended fix | Add a secure forgot/reset-password flow (email token, expiry). Even with seeded admin, this is needed for operations. |
| Effort | Low (~1 dev-day) |
| Phase | Phase 1 |

OPS-01  DevOps / Backups

| Severity | P1 — High |
| --- | --- |
| Problem | Deliverables mention "deployment notes" but there is NO backup strategy for the database or uploaded media. |
| Business impact | A server failure, bad migration, or accidental delete loses all leads (revenue data) and uploaded media permanently. |
| Recommended fix | Define automated daily DB backups + media backups with offsite/object-storage retention (e.g., 7 daily / 4 weekly). Document restore procedure and test it once. |
| Effort | Low (~1 dev-day) |
| Phase | Phase 5 |

SEC-02  Security / Uploads

| Severity | P1 — High |
| --- | --- |
| Problem | Media upload validates size/type, but full hardening (randomized filenames, extension+MIME double-check, blocking executable/SVG-script uploads, storage location) is not specified. |
| Business impact | Malicious or disguised file uploads can lead to stored XSS (SVG), path issues, or server compromise. |
| Recommended fix | Randomize stored filenames, validate both extension and real MIME, whitelist image types, strip/deny SVG scripts, store outside web root or via a storage disk with controlled public URLs. |
| Effort | Low (~1 dev-day) |
| Phase | Phase 2 |

LEGAL-01  Legal / Privacy

| Severity | P1 — High |
| --- | --- |
| Problem | The site collects personal data (name, phone, email, message) with no consent checkbox, privacy policy, or data-retention rule. Note: leads must not be deleted by default — that increases retention obligations. |
| Business impact | Non-compliance with privacy regulations (e.g., Saudi PDPL / Egypt data law / GDPR for EU traffic); legal and reputational risk. |
| Recommended fix | Add an explicit consent checkbox + linked privacy policy on every lead form, a cookie/consent banner if pixels are used, and a defined retention/erasure policy for leads. |
| Effort | Low (~1 dev-day + legal text) |
| Phase | Phase 3 |

PM-01  Project management

| Severity | P1 — High |
| --- | --- |
| Problem | Phases slice features across backend and frontend together, but no shared API contract is defined up front. |
| Business impact | Frontend and backend teams will block each other or build against assumptions → integration pain, rework, schedule slips. |
| Recommended fix | Define an OpenAPI/Swagger contract for all endpoints before Phase 2 parallel work. Treat it as the single source of truth; mock it for the frontend. |
| Effort | Low-Medium (~2 dev-days) |
| Phase | Phase 1 |

## 3.3  Medium Priority (P2)

SEO-02  SEO / Discoverability

| Severity | P2 — Medium |
| --- | --- |
| Problem | No sitemap.xml, robots.txt, canonical tags, hreflang (AR/EN), or Open Graph / Twitter card tags are specified. |
| Business impact | Weaker indexing, duplicate-content risk across AR/EN, and ugly link previews when landing pages are shared on WhatsApp/Facebook (a key channel here). |
| Recommended fix | Generate dynamic sitemap.xml + robots.txt, set canonical + hreflang for AR/EN pairs, and add OG/Twitter meta from API content. |
| Effort | Low (~1-2 dev-days) |
| Phase | Phase 4 |

PERF-01  Performance

| Severity | P2 — Medium |
| --- | --- |
| Problem | No image optimization, responsive sizes/thumbnails, or CDN strategy. Real-estate sites are image-heavy. |
| Business impact | Slow page loads on mobile → higher bounce, lower ad-campaign conversion, worse Core Web Vitals (an SEO ranking factor). |
| Recommended fix | Generate thumbnails/responsive variants on upload (e.g., intervention/image), serve WebP, lazy-load, and front media with a CDN. |
| Effort | Low-Medium (~2 dev-days) |
| Phase | Phase 2 |

OPS-02  DevOps

| Severity | P2 — Medium |
| --- | --- |
| Problem | No staging environment, and it is unspecified how the Angular build is served (separate domain vs subpath) or how SSR is hosted. |
| Business impact | Testing happens on production; risky deploys; SSR hosting (Node process) is different from serving a static SPA and must be planned. |
| Recommended fix | Add a staging environment mirroring production. Decide hosting topology: API domain, frontend domain/subpath, and SSR runtime (Node). Document in deployment notes. |
| Effort | Low (~1-2 dev-days) |
| Phase | Phase 5 |

QA-01  Quality / Testing

| Severity | P2 — Medium |
| --- | --- |
| Problem | Only a "basic testing checklist" (manual) is required. No automated tests, even on the revenue path. |
| Business impact | Regressions on lead capture or auth can ship silently and cost real leads. |
| Recommended fix | Add automated feature tests at minimum for lead-submission and admin-auth endpoints, plus a simple CI run on push. Keep the manual checklist for UI. |
| Effort | Low-Medium (~2 dev-days) |
| Phase | Phase 5 |

SEC-03  Security / Transport

| Severity | P2 — Medium |
| --- | --- |
| Problem | HTTPS enforcement and security headers (HSTS, CSP, X-Content-Type-Options, etc.) are not mentioned. |
| Business impact | Data in transit and against common web attacks is under-protected; also a trust/SEO signal. |
| Recommended fix | Force HTTPS redirect, enable HSTS, and set a baseline security-headers policy (CSP tuned for the SPA + pixels). |
| Effort | Low (~0.5 dev-day) |
| Phase | Phase 5 |

BE-03  Backend / API

| Severity | P2 — Medium |
| --- | --- |
| Problem | No API versioning (e.g., /api/v1) in the endpoint design. |
| Business impact | Future breaking changes force risky in-place edits and can break the live frontend. |
| Recommended fix | Prefix all endpoints with a version (/api/v1/...). Cheap now, expensive to retrofit. |
| Effort | Trivial (~0.5 dev-day) |
| Phase | Phase 1 |

SEC-04  Security / Audit

| Severity | P2 — Medium |
| --- | --- |
| Problem | No audit log of admin actions (who created/edited/deleted what, and lead deletions in particular). |
| Business impact | No accountability or forensic trail; risky given leads are deletion-protected and represent revenue. |
| Recommended fix | Add a lightweight activity/audit log for admin create/update/delete actions, especially lead deletions. |
| Effort | Low (~1 dev-day) |
| Phase | Phase 4 |

UX-01  UX / Product

| Severity | P2 — Medium |
| --- | --- |
| Problem | No search/filter UI on the projects listing is specified (depends on DB-02). |
| Business impact | Users browsing many projects cannot narrow by location/type/price → frustration, lower conversion. |
| Recommended fix | Add a filter/search bar on the projects listing (location, type, status, price range) backed by API-01. |
| Effort | Low-Medium (~2 dev-days) |
| Phase | Phase 2 |

DOC-01  Spec clarity

| Severity | P2 — Medium |
| --- | --- |
| Problem | Contradiction: the decisions table says "dashboard English only," but frontend requirements say "Arabic RTL and English LTR interface," and the blog is managed in AR/EN. |
| Business impact | Ambiguous requirement → wrong build, rework, or disagreement at acceptance. |
| Recommended fix | Clarify and lock: is the admin dashboard English-only UI (managing bilingual content), or fully bilingual? Update the scope doc accordingly. |
| Effort | Trivial (decision only) |
| Phase | Phase 1 |

# 4. Fixes Mapped to Implementation Phases

Where each fix slots into the existing phase plan, so the roadmap absorbs them without restructuring:

| Phase | Findings to address |
| --- | --- |
| Phase 1 — Setup & Architecture | SEO-01, BE-01, BE-02, PM-01, BE-03, DOC-01 |
| Phase 2 — Projects, Pages, Media | DB-01, DB-02, API-01, SEC-02, PERF-01, UX-01 |
| Phase 3 — Landing Pages & Leads | MKT-01, SEC-01, LEGAL-01 |
| Phase 4 — Blog & Bilingual Content | SEO-02, SEC-04 |
| Phase 5 — Testing & Deployment | OPS-01, OPS-02, QA-01, SEC-03 |

# 5. Pre-Development Decision Checklist

Lock these answers before writing code — they shape the architecture:

- Angular rendering: confirm SSR (Angular Universal) or prerendering for public pages (SEO-01).

- Auth: confirm Laravel Sanctum, token lifetime and logout behavior (BE-01).

- Domain model: is a "project" a development or an individual unit? Define attributes (DB-02).

- API contract: agree to produce an OpenAPI/Swagger spec before parallel work (PM-01).

- Tracking: confirm GTM + Meta Pixel + Google Ads tag and UTM capture on leads (MKT-01).

- Anti-spam: confirm honeypot + reCAPTCHA v3 on public forms (SEC-01).

- Privacy: confirm consent checkbox + privacy policy + lead retention rule (LEGAL-01).

- Hosting topology: API domain, frontend domain/subpath, SSR runtime, staging env (OPS-02).

- Backups: confirm automated DB + media backup and retention (OPS-01).

- Dashboard language: English-only UI or fully bilingual? (DOC-01).

# 6. Findings Register (working checklist)

Sorted by severity. Use the ID column to track status as you work through them.

| ID | Area | Sev. | Effort | One-line fix |
| --- | --- | --- | --- | --- |
| MKT-01 | Marketing / Tracking | P0 | Low | Add GTM + Pixel + UTM capture |
| SEC-01 | Security / Anti-spam | P0 | Low | Honeypot + reCAPTCHA v3 on forms |
| SEO-01 | Architecture / SEO | P0 | Medium | Server-render Angular (SSR/prerender) |
| API-01 | Backend / API | P1 | Low-Medium | Pagination + filter + search |
| BE-01 | Backend / Auth | P1 | Low | Standardize on Laravel Sanctum |
| BE-02 | Backend / Auth | P1 | Low | Add forgot/reset password |
| DB-01 | Database design | P1 | Low | Separate project_images table |
| DB-02 | Domain model | P1 | Medium | Add structured property attributes |
| LEGAL-01 | Legal / Privacy | P1 | Low | Consent checkbox + privacy policy |
| OPS-01 | DevOps / Backups | P1 | Low | Automated DB + media backups |
| PM-01 | Project management | P1 | Low-Medium | Define OpenAPI contract first |
| SEC-02 | Security / Uploads | P1 | Low | Harden file uploads |
| BE-03 | Backend / API | P2 | Trivial | Version the API (/api/v1) |
| DOC-01 | Spec clarity | P2 | Trivial | Clarify dashboard language |
| OPS-02 | DevOps | P2 | Low | Staging env + serving topology |
| PERF-01 | Performance | P2 | Low-Medium | Image optimization + CDN |
| QA-01 | Quality / Testing | P2 | Low-Medium | Automated tests on lead/auth + CI |
| SEC-03 | Security / Transport | P2 | Low | Force HTTPS + security headers |
| SEC-04 | Security / Audit | P2 | Low | Admin action audit log |
| SEO-02 | SEO / Discoverability | P2 | Low | sitemap, robots, hreflang, OG tags |
| UX-01 | UX / Product | P2 | Low-Medium | Projects search/filter UI |

# 7. Open Questions for Client / Team

- Will paid ad campaigns run from day one? (Determines urgency of MKT-01 tracking.)

- Which jurisdiction's privacy law applies (Saudi PDPL, Egypt, EU)? (Shapes LEGAL-01.)

- Expected number of projects and blog posts in year one? (Validates pagination/search need.)

- Who hosts SSR — same provider as the API, or a Node-capable host? (OPS-02.)

- Is multi-admin truly out of scope, or likely within 6 months? (Affects audit log / roles design.)

- Should projects support a price/area/type filter at launch, or later? (UX-01 / DB-02 timing.)

Next step: once you have worked through these, we continue the review (Round 2) covering detailed API field-level specs, UI wireframe checks, and a security pass on the finished endpoints.