Real Estate Website — Issues, Fixes & Improvements

Remaining work (reCAPTCHA excluded — handled separately at the end)  •  17 June 2026

# 1. Problems & Required Modifications

Items that should be fixed; none are critical code bugs, but they affect reliability, security hygiene, and scope conformance.

| ID | Area | Problem | Fix | Location |
| --- | --- | --- | --- | --- |
| QA-01 | Tests & CI | No backend feature tests and no CI workflow. The lead and auth paths are untested — regressions can ship silently. | Add feature tests (lead -> 201, delete without confirm -> 422, repeated bad login -> 429) and a CI job running php artisan test. | backend/tests/Feature + .github/workflows |
| MEDIA-01 | Media table | Image upload works but the media table row is never written — the Media::create([...]) line is commented out. | Enable the row insert so uploads are tracked in the media table. | backend/app/Http/Controllers/MediaController.php |
| SEC-08b | Mass assignment | Only Project uses explicit $fillable. Lead / BlogPost / BlogCategory / LandingPage / Page likely still use guarded = [] (mass-assignment risk). | Define an explicit $fillable allow-list on each remaining model. | backend/app/Models/*.php |
| BE-05b | Form Requests | Form Requests cover leads/projects only. Blog, landing, page and settings controllers still validate inline — the scope required Form Requests for all create/update actions. | Move inline validate() rules into dedicated Form Request classes. | backend/app/Http/Controllers/{Blog*,LandingPage,Page,Setting}Controller.php |

# 2. Improvements (Polish)

Quality and experience enhancements — suitable for the first post-launch sprint.

| ID | Area | Problem | Fix | Location |
| --- | --- | --- | --- | --- |
| PERF-01 | Performance | No image optimization for an image-heavy real-estate site. | Generate thumbnails / responsive / WebP on upload, lazy-load, and serve media via a CDN. | backend upload pipeline + frontend |
| UX-01 | UX | No search/filter UI on the public projects page (backend already supports it). | Add a filter bar: location, type, status, price range. | frontend projects page |
| OPS-02 | DevOps | No staging environment; SSR (Node) hosting topology not documented. | Add a staging env mirroring production and document the SSR runtime + API/frontend domains. | infrastructure / deployment notes |
| PM-01 | Docs | No OpenAPI/Swagger contract for the v1 API. | Document all v1 endpoints in a single spec (e.g. l5-swagger) as the source of truth. | backend |
| DOC-01 | Spec | Dashboard language (English-only vs bilingual) still undecided. | Lock the decision and update the scope document. | scope / product |