Master Issue List

Real Estate Website — Every Problem & Fix in One Place

Laravel 12 (modular) + Angular 18 SSR  •  37 findings  •  full file-by-file audit

Prepared for: Mohanad (Safasoft)  |  Date: 18 June 2026

# Contents

# Verdict

Engineering quality is high (clean modular architecture, enforced RBAC, image optimization, activity logging, OpenAPI, SSR, feature tests). But the project is NOT production-ready: 6 critical (P0), 15 high (P1), 16 medium/low. The P0s are real vulnerabilities (two stored-XSS, disabled reCAPTCHA, public mass-assignment, committed debug .env, dev-host frontend), all still open as of the latest commit. Craftsmanship ~9/10; production-readiness ~5.5/10 until the P0 + security P1 items are closed.

# Critical — P0

| ID | Problem | Fix | Location |
| --- | --- | --- | --- |
| P0-1 | Stored XSS: google_tag injected as raw HTML into <head> (bypasses Angular sanitization) — arbitrary JS on every page. | Build a controlled <script> with a validated GTM container id only; never inject raw HTML. | frontend/src/app/services/seo.service.ts:91 |
| P0-2 | Stored XSS: landing-page API content rendered via bypassSecurityTrustHtml — XSS on campaign pages. | Bind [innerHTML] directly (Angular sanitizes) or sanitize server-side with an allow-list. | frontend/.../landing-page.component.ts:158 |
| P0-3 | reCAPTCHA effectively disabled: passes on empty/dummy secret and 'dev_bypass_token'; landing form has none; ships Google test keys. | Fail closed (require token, verify success && score>=0.5, no bypass); add reCAPTCHA to submitForm; real keys in env. | backend/app/Services/RecaptchaService.php:25-31; LandingPageController.php:79 |
| P0-4 | Public mass-assignment: lead built from $request->except('recaptcha_token'); status/assigned_to/landing_page_id are fillable → guest can set them. | Build from an explicit whitelist (validated() minus token); keep admin fields off the public path. | backend/app/Modules/Lead/DTOs/LeadDTO.php:16 |
| P0-5 | Committed .env with APP_DEBUG=true + real secrets; .env.example defaults to debug/local. | Never ship .env (rotate exposed keys); set .env.example to APP_ENV=production, APP_DEBUG=false. | backend/.env + backend/.env.example:2,4 |
| P0-6 | No production frontend environment: only environment.ts pointing at http://backend.test; no prod file / fileReplacements. | Add environment.prod.ts (HTTPS API URL) + fileReplacements in angular.json production config. | frontend/src/environments/environment.ts:2-4 |

# High — P1

| ID | Problem | Fix | Location |
| --- | --- | --- | --- |
| P1-1 | Raw exception messages returned to clients with 500 (info disclosure; 404/422 flattened). | Log $e; return generic message; let 404/422 propagate. | Project/Blog/Page/Lead controllers |
| P1-2 | Dangerous debug scripts committed (test_login.php has admin@admin.com/password; fix_controllers.php rewrites source). | Delete check_perms.php, test_login.php, fix_controllers.php, fix_routes.php, refactor.php, test_api.php, create_db.php. | repo + backend root |
| P1-3 | JWT + user stored in localStorage — exfiltratable via the XSS holes. | Use httpOnly secure cookie; at minimum close XSS first. | frontend auth.service.ts:19,38,49 |
| P1-4 | CORS allowed_origins => ['*'] on all api/*. | Restrict to the known frontend origin(s). | backend/config/cors.php:22 |
| P1-5 | N+1: Project $appends=['images'] + accessor runs a query per serialization (also redundant). | Remove $appends/accessor; rely on eager-loaded projectImages. | backend Project/Models/Project.php:33,42-45 |
| P1-6 | No DB indexes on status/featured/FK/created_at despite list filtering/ordering on them. | Add composite indexes on filtered/ordered columns. | backend/database/migrations/* |
| P1-7 | Tokens never expire (no config/sanctum.php, abilities ['*']); no password-reset flow. | Set token expiration + scoped abilities; add reset flow. | backend Auth module |
| P1-8 | Three overlapping CI workflows; MySQL one lacks DB creds; none build the Angular frontend. | Keep one; fix creds; add npm ci && ng build. | ..github/workflows/* |
| P1-9 | composer minimum-stability: dev (unstable packages into prod). | Set to stable. | backend/composer.json:78 |
| P1-10 | SSR-unsafe: getBrowserLang() in constructor + direct document writes with no isPlatformBrowser guard. | Guard browser-only logic with isPlatformBrowser(PLATFORM_ID). | frontend public-layout.component.ts:36,76-117 |
| P1-11 | SEO meta set after hydration (not in SSR HTML); home/project-details set no meta — crawlers miss it. | Set title/meta/OG per route during SSR (resolver/ngOnInit, real API values). | frontend app.component.ts + home/project-details |
| P1-12 | Two auth interceptors; the registered one handles only 401, the richer one is dead (wrong key). | Delete the unused one; consolidate error handling. | frontend app.config.ts:9,25 |
| P1-13 | vendor/ and frontend/dist/ tracked in git; root .gitignore is UTF-16/malformed. | git rm --cached vendor & dist; rewrite .gitignore as UTF-8 (add dist/, .idea/, .env). | repo |
| P1-14 | spatie/laravel-backup required but config/backup.php not published — backups non-functional. | Publish + configure config/backup.php; verify backup:run. | backend/config |
| P1-15 | privacy_consent documented/required but never validated or stored. | Add privacy_consent => accepted; persist a consent timestamp. | backend StoreLeadRequest + Lead model |

# Medium / Low — P2 · P3

| ID | Problem | Fix | Location |
| --- | --- | --- | --- |
| P2-1 | No $casts on Project/BlogPost/Setting (bool/decimal/date); inconsistent hand-casting. | Add explicit $casts. | backend models |
| P2-2 | Project hard-deleted (no SoftDeletes); cascade-deletes images/units — asymmetric with Lead. | Add SoftDeletes to Project or document intent. | backend Project model |
| P2-3 | Broken import use App\Models\User; in Lead model (class is at Modules\User\Models\User). | Fix or remove the import. | backend Lead/Models/Lead.php:9 |
| P2-4 | Inconsistent response envelopes (ProjectType/Dashboard vs shared trait). | Route all responses through successResponse. | backend ProjectType/Dashboard |
| P2-5 | Blog module off-convention (monolithic service, no local Services/Requests). | Refactor into module-local services. | backend Modules/Blog |
| P2-6 | Lead notification email sent synchronously in the public request. | Make the Mailable ShouldQueue. | backend StoreLeadUseCase |
| P2-7 | views_count incremented on every public show, unthrottled. | Defer to a queued job or throttle per session. | backend Project/Blog show |
| P2-8 | email required, but schema/dynamic forms allow phone-only leads → valid leads rejected. | Make email nullable¦email. | backend StoreLeadRequest:28 |
| P2-9 | /admin/media & /admin/dashboard gated only by auth (no permission). | Add permission:upload-media / view-dashboard. | backend routes/api.php |
| P2-10 | Hardcoded canonical origin + hreflang to /ar routes that don't exist. | Derive origin from request; emit hreflang only for real URLs. | frontend app.component.ts:26,32 |
| P2-11 | Admin components hand-build Bearer headers from localStorage → 'Bearer null' when logged out. | Rely on the registered interceptor; remove manual headers. | frontend admin/{leads,project-types} |
| P2-12 | alert() for errors; no toast; bare http calls without retry/timeout. | Add a toast service; retry/timeout on idempotent GETs. | frontend services/interceptors |
| P2-13 | ~25 console.error left in production code. | Route through a logger; strip in prod. | frontend (multiple) |
| P2-14 | Form accessibility: missing for/id + aria-invalid/role=alert (consent is correctly linked). | Add label associations + ARIA on validation. | frontend contact/landing forms |
| P2-15 | Frontend tests are default scaffolding (toBeTruthy only); backend has 3 thin tests. | Add meaningful component/service + more feature tests. | frontend .spec.ts; backend tests |
| P2-16 | Empty TestController committed. | Delete. | backend app/Http/Controllers/TestController.php |

# Fix Order

- Stored XSS (P0-1, P0-2).

- reCAPTCHA fail-closed + landing form + real keys (P0-3).

- Stop public mass-assignment (P0-4).

- Remove committed .env + debug scripts; debug-off defaults (P0-5, P1-2).

- Production frontend env over HTTPS (P0-6).

- Security/config P1: exceptions, CORS, token expiry, localStorage, backups, consent, indexes, N+1.

- Consolidate CI + frontend build + real tests; stop tracking vendor/ & dist/.

- P2/P3 hardening (casts, response consistency, accessibility, logging).

# Confirmed Good

- Modular architecture (DTO / UseCase / Service / Resource).

- RBAC enforced via permission middleware + client route guards.

- Leads: soft-delete + confirm + audit log + 30-day retention.

- Image optimization (WebP + thumbnails), pagination, Form Requests, security headers + CSP, SSR hydration.

- UTM capture + conversion events; sitemap + canonical/hreflang plumbing.